## Slide 1: PROJECT Name : CreditMitra: India’s Privacy-Preserving Agentic AI System for Automated Credit Underwriting from Heterogeneous Bank Statements
Objective
Key Deliverables in Nov-Dec 2025
Plan for next 2 month
Business Value & Game changers:
Automates bank-statement analysis → faster underwriting, lower costs
Improves accuracy with real-time merchant insights
Reduces reliance on manual reviews and third-party tools
Privacy-preserving, distributed AI ensures secure processing
More scalable and dynamic than traditional static credit models
Self-curating merchant knowledge base — unresolved merchants are detected, researched and added automatically, with a full audit trail for every entry.
Key Accomplishments | <July 2026> : <August 2026>
Delivered a self-curating merchant knowledge base — unresolved names are logged by frequency, researched via LangSearch-grounded and parametric LLM paths, and auto-promoted with full audit trail and one-command reversal.
Added severity-tiered promotion: high-impact labels (gambling, BNPL, crypto, loan EMI) require agreement from two independent inference paths before being applied.
Restructured enrichment as a layered tier: the on-device dictionary resolves first and the shared server fills only gaps — higher coverage, fewer names leaving the device.
Recalibrated the scoring engine on six-month personas with bounces and negative cash-flow months, widening score discrimination from 669–900 (3 bands) to 388–842 (5 bands).
Fixed cache invalidation — entries are versioned against the dictionary hash, so curating the knowledge base now takes effect immediately for previously-seen merchants.
Hardened for public release: restored CI on engine and dashboard, fixed a permissive CORS policy, removed a default credential, and blocked PII from commits and container images.
Domain: Insurance/Fintech || Team: Disha Kwatra, Gargi Kalia, Shivansh Katiyar
Upcoming Milestone: Deployed end-to-end pipeline with live merchant curation and validation of behavioural scoring against real bank statements.
Planned Deliverables (Next one Months):
Deploy the merchant enrichment server to a hosted environment and validate the LLM and LangSearch integrations against live APIs.
Conduct a multi-model comparison (WP3) for merchant classification, ranked on precision of confident answers rather than coverage.
Establish peer code review on all repositories.
Risks & Challenges:
Merchant curation now writes to the shared knowledge base automatically; the live LLM and web-search integrations are covered by tests using simulated providers but have not yet been exercised against production APIs.
Measured contribution of merchant features falls below the statistical noise floor at realistic sample sizes — validating the incremental lift requires a labelled dataset with observed loan outcomes, which the project does not currently hold.
Milestone Objective: CreditMitra automates credit assessment from unstructured bank statements, eliminating manual effort and privacy risks . It enables faster, more accurate underwriting for banks and lenders.
Github Links:
https://github.com/orgs/CreditMitra-TIH-IITB/repositories
Starting TRL: # 1 || Current TRL: # 4 || Target TRL: # 5|| Overall Project Status: