## Slide 1: PROJECT Name : CreditMitra: India’s Privacy-Preserving Agentic AI System for Automated Credit Underwriting from Heterogeneous Bank Statements
Objective
Key Deliverables in Nov-Dec 2025
Plan for next 2 month
Business Value & Game changers:
Automates bank-statement analysis → faster underwriting, lower costs
Improves accuracy with real-time merchant insights
Reduces reliance on manual reviews and third-party tools
Privacy-preserving, distributed AI ensures secure processing
More scalable and dynamic than traditional static credit models
Production-ready, PyTorch-free deployment (10 KB ONNX classifier + Ollama-served extraction) → simple on-premise installation for banks.
Key Accomplishments | <Mar 2026> : <April 2026>
Built Stage 2 of the CreditMitra pipeline — an embedding-based binary classifier that labels each extracted payee as an individual (P2P) or a business (P2M).
Constructed a large-scale dataset of 233,478 Indian individual and business names, augmented to mirror real UPI formatting quirks (random casing, initials, rail prefixes, "Pvt Ltd" suffixes).
Designed AttentionMLP — a lightweight classifier (661K params) that reshapes the 1024-dim Qwen3 embedding into 64 pseudo-tokens and applies multi-head self-attention — reaching 98.4% accuracy (F1 0.985, AUC 0.997), beating 9 baselines (SVM, XGBoost, deep/residual/wide MLPs).
Validated robustness on hard sets: 85.4% on deliberately ambiguous names and 94.1% on fully unseen names; ran embedding-space analysis (UMAP, t-SNE, Fisher discriminant) to characterise class separation.
Re-architected the whole system for production: migrated the frontend from Streamlit → React and rebuilt the backend as a Python FastAPI service.
Integrated Ollama server support to serve the payee-extraction model, enabling easy one-command local installation and inference.
Exported the classification pipeline to ONNX: 10 KB classifier (254× smaller than PyTorch), sub-millisecond CPU latency, zero PyTorch dependency at inference.
Domain: Insurance/Fintech || Team: Disha Kwatra, Gargi Kalia, Shivansh Katiyar
Upcoming Milestone: Merchant Information Extraction Pipeline Using LLM Knowledge Bases
Planned Deliverables (Next one Months):
Develop a merchant intelligence extraction pipeline using LLM knowledge bases with LangSearch-based fallback mechanisms for uncertain merchant identification.
Develop system for intelligent credit risk assessment.
Integrate all developed modules into a unified underwriting workflow capable of generating structured merchant summaries and financial risk insights.
Risks & Challenges:
Synthetic-to-real gap: training data is generated, not scraped from production UPI logs; distribution shift may lower real-world accuracy.
Person-derived brand ambiguity ("Tanishq", "Haldiram") cannot be resolved without context; needs a merchant-lookup fallback.
Multi-service complexity: coordinating React, FastAPI, and Ollama adds integration and deployment overhead.
Milestone Objective: CreditMitra automates credit assessment from unstructured bank statements, eliminating manual effort and privacy risks . It enables faster, more accurate underwriting for banks and lenders.
Github Links:
https://github.com/orgs/CreditMitra-TIH-IITB/repositories
Starting TRL: # 1 || Current TRL: # 3 || Target TRL: # 4 || Overall Project Status: